DEPARTMENT OF COMPUTER SCIENCE AND ENGINEERING

Weekly Progress Report (WPR)

WPR Dates:	   16/1/2026 - 23/1/2026                                                       WPR of Week:1

Name: Santosh Kumar

Enrollment Number: 12196502722

Class & Section: CSE-8A

Department: Computer Science and Engineering

Faculty Supervisor’s Name: Ms. Indu Sharma

MAJOR PROJECT TITLE: - "AURA : Autonomous User Realization & Assembly"

TARGETS SET FOR THE WEEK:

- Define the problem statement and major objectives of AURA.

- Review related work on electronics inventory management, maker workflows, and component retrieval issues.

- Draft the high-level architecture for the host, node, inventory, and circuit workspace layers.

- Shortlist the initial hardware and software stack required for the prototype.

- Prepare the implementation direction and documentation roadmap for the coming weeks.

ACHIEVEMENTS FOR THE WEEK:

- Finalized the initial project scope around physical component localization and deterministic circuit assistance.

- Completed the early literature review and documented the major pain points in existing workflows.

- Prepared the first high-level architecture covering the host, distributed nodes, inventory layer, and workspace.

- Shortlisted the initial prototype stack using ESP32, nRF24L01+, WS2812 indication, and a structured software workflow.

- Created the first week-wise execution direction for implementation, documentation, and reporting.

FUTURE WORK PLANS:

- Begin designing the inventory data model and physical storage addressing strategy.

- Refine the host-to-node communication flow and physical location mapping logic.

- Draft the first UI flow for search, lookup, and component retrieval.

- Start planning the deterministic JSON model for circuit representation.

Week’s Summary

| Days/Time | 5 Days a week Monday to Friday. |
| --- | --- |
| Monday | Defined the project problem, scope, and major objectives for AURA. |
| Tuesday | Reviewed related work on component management, maker workflows, and hardware retrieval challenges. |
| Wednesday | Sketched the first high-level architecture for host, node, inventory, and circuit workspace modules. |
| Thursday | Compared hardware options and shortlisted ESP32, nRF24L01+, WS2812, and low-power node control choices. |
| Friday | Organized reference notes, prepared the execution plan, and completed the first weekly progress documentation. |

STATUS OF RESEARCH PAPER: Initial literature review started; foundational references on cyber-physical electronics assistance, component inventory workflows, and deterministic circuit representation were identified. Estimated overall project completion by the end of this week: 11%.

Supervisor signature:                                                                                                              Date: