DEPARTMENT OF COMPUTER SCIENCE AND ENGINEERING

Weekly Progress Report (WPR)

WPR Dates:	   13/2/2026 - 20/2/2026                                                       WPR of Week:5

Name: Santosh Kumar

Enrollment Number: 12196502722

Class & Section: CSE-8A

Department: Computer Science and Engineering

Faculty Supervisor’s Name: Ms. Indu Sharma

MAJOR PROJECT TITLE: - "AURA : Autonomous User Realization & Assembly"

TARGETS SET FOR THE WEEK:

- Progress the hardware-side prototype using the ESP32 host and low-power node concept.

- Refine node-level indication logic for grouped components and distributed storage.

- Map how value-aware inventory checks should support part sufficiency decisions.

- Document the whole-project highlighting workflow for selected builds.

- Prepare clearer notes on how the host bridges smartphone interaction and node signaling.

ACHIEVEMENTS FOR THE WEEK:

- Advanced the host-and-node prototype direction for addressed physical component localization.

- Refined the idea that one node can cover dense component rows while multiple nodes cover larger spaces.

- Improved the inventory sufficiency logic to include value-specific quantity checks.

- Documented the whole-project highlighting workflow for collecting all required parts together.

- Clarified the ESP32 host role as the bridge between smartphone interaction and node communication.

FUTURE WORK PLANS:

- Strengthen the inventory-aware recommendation flow on the software side.

- Continue refining the deterministic workspace and proposal-review path.

- Prepare screenshots, diagrams, and notes for formal documentation.

- Review how voice-assisted lookup could be integrated through the host bridge.

Week’s Summary

| Days/Time | 5 Days a week Monday to Friday. |
| --- | --- |
| Monday | Worked on the host-and-node prototype concept for addressed component localization. |
| Tuesday | Refined node coverage for both dense storage rows and distributed room layouts. |
| Wednesday | Improved inventory logic to include value-specific quantity sufficiency checks. |
| Thursday | Documented the whole-project highlighting workflow for selected circuit builds. |
| Friday | Clarified the ESP32 host role in bridging smartphone interaction and node signaling. |

STATUS OF RESEARCH PAPER: The hardware architecture and inventory-aware problem statement were refined for use in synopsis and paper drafting. Estimated overall project completion by the end of this week: 49%.

Supervisor signature:                                                                                                              Date: